## Slide 1: NLP 5th week Progress Team IRun
20172864 서정현
20172848 정석우
20170364 한태균

## Slide 2: Index
Project Overview
Progress
Execution
Notes: I will divide my presentation into 3 parts.
First, I will talk about our project summary.
Next, I will discuss current progress.
Lastly, We’re going to look at execution

## Slide 3: Project Summary
Notes: Let’s start with project summary.

## Slide 4: Summary
Query
User Rating: 8.5
Notes: The goal of our project is to predict a player rating for a match through Twitter replies

## Slide 5
IRun Rating
Son 8.5
new indicator !
Summary
Notes: Player ratings are given by various sites such as whoscored and fotmob.
We expect this ‘Irun rating’ could be a new football rating indicator given by non-professional users.

## Slide 6: Progress
Notes: Now, Let’s move on to progress.

## Slide 7: Weekly Plan
~1 weeks : Detailed Design, Set a goal
~2 weeks : Individual Crawling of Match, Rating, Tweets
~3 weeks : Sum up & Create docs, VSM
~4 weeks : Data processing, Evaluation modules
~5 weeks : Improve accuracy, modularization
~6 weeks : API development
Notes: This is our weekly plan.
This week we tried to crawl football matches, player ratings, and Twitter replies.

## Slide 8: Data Collection
Documents | Last Week Tweets | This Week Tweets
0~6.5 | 2626 | 3299
6.5~7.0 | 3633 | 3809
7.0~7.5 | 2504 | 2671
7.5~8.0 | 2447 | 2556
8.0~ | 1433 | 1503
Sum | 12643 | 13838

## Slide 9: Fix Stopwords
Add
Player name
Team name
Number
Meaningless words
  player
  team
  time
  play
  left
  right
  etc
Remove
Meaningful words
  appropriate
  important/importance
  interested/interesting/interest
  necessary/necessarily
  novel
  problem
  sensible
  significant/significantly
  successfully
  etc

## Slide 10: Module
api_football
_requester
api_football
_module.py
twitter_crawler
doc_maker.py
twitter_crawler.py
vsm
vsm.py
query_maker.py
twitter_secret.py
corpus
0.0-6.5.txt
6.5-7.0.txt
7.0-7.5.txt
7.5-8.0.txt
8.0-9.9.txt
api_football _secret.py

## Slide 11: Execution
Notes: Now, Let’s see a preview.

## Slide 12: Last Week Result
Match : Liverpool(0) vs Real Madrid(1)
Champions League Final Stage
Federico Valverde
(FW)
Irun model:
[6.5 ~ 7.0]
Whoscored.com:
[7.4]
Karim Benzema
(FW)
Irun model:
[7.5~8.0]
Whoscored.com:
[6.8]

## Slide 13: Last Week Result
Match : Liverpool(0) vs Real Madrid(1)
Champions League Final Stage
Sadio Mane
(FW)
Irun model:
[6.5 ~ 7.0]
Whoscored.com:
[7.0]
Mohamed Salah
(FW)
Irun model:
[8.0~9.9]
Whoscored.com:
[7.2]

## Slide 14: Thank you